Daily Stand Up - 2

Date: 09/26/2023

Attendees: Zipporah, Khaled, Michael, Esteban, Yassine, Derin

Start time: 2:00 pm

End time: 4:45 pm

Project Name: FIU IoT Device Inventory Management

Student 1: Zipporah Thomas

- What was done since the last scrum meeting?

  - Have the SQL server and python server connected

- What is planned to be done until the next scrum meeting?

  - Work with Michael in creating the Application

  - Go through our created GitHub therefore we can all see the same backend information for Android Studio

- What are the hurdles?

  - Creating the Android Mobile Application

    - Having trouble opening Android Studio

Student 2: Michael Simon

- What was done since the last scrum meeting?

  - API is working

  - SQL DB connected

  - Basic GUI has been created

- What is planned to be done until the next scrum meeting?

  - Have fixed the error with the Mobile Application

- What are the hurdles?

  - Getting the SQL DB to connect to the backend of the App

Student 3: Khaled Khashashneh

- What was done since the last scrum meeting?

  - Planning on watching videos about android studio

- What is planned to be done until the next scrum meeting?

  - Continue reviewing and doing the information.

  - Have NFC tags ordered

- What are the hurdles?

  - I don’t have any experience developing the apps