Daily Stand Up - 4

Date: 09/29/2023

Attendees: Zipporah, Khaled

Start time: 12:00 pm

End time: 12:30 pm

Project Name: FIU IoT Device Inventory Management

Student 1: Zipporah Thomas

- What was done since the last scrum meeting?

  - Continue to review our GitHub repository

  - Follow up with Michael on progress with connecting the SQL the API

- What is planned to be done until the next scrum meeting?

  - Continue work with Michael in creating the Application and figuring out the Database aspect of the app.

  - Continue to go through our created GitHub therefore we can all see the same backend information for Android Studio

    - Add the necessary information needed this will help start creating our documentation

- What are the hurdles?

  - Creating the Android Mobile Application

    - Having trouble connecting the database to the API

Student 2:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Student 3: Khaled Khashashneh

- What was done since the last scrum meeting?

  - Continue getting familiarize with android studio

- What is planned to be done until the next scrum meeting?

  - Have a rough app that works.

- What are the hurdles?

  - Having trouble in using the emulator