Daily Stand Up - 6

Date: 10/02/2023

Attendees: Zipporah, Khaled, Michael

Start time: 12:00 pm

End time: 12:30 pm

Project Name: FIU IoT Device Inventory Management

Student 1: Zipporah Thomas

- What was done since the last scrum meeting?

  - The program for the application is now working as discussed with Michael

- What is planned to be done until the next scrum meeting?

  - Continue to make sure the Demo application is running for us to show to the product owners

  - Continue with GitHub

    - Add the necessary information needed this will help start creating our documentation

- What are the hurdles?

  - No hurdles at the moment

Student 2: Michael Simon

- What was done since the last scrum meeting?

  - Changed the service account and adjusted the libraries so that

- What is planned to be done until the next scrum meeting?

  - Demo the project tomorrow, record working version beforehand.

- What are the hurdles?

  - Unknown SQL error that is refusing connection with service accounts.

Student 3: Khaled Khashashneh

- What was done since the last scrum meeting?

  - Getting more information on how to fix the crash in the app

- What is planned to be done until the next scrum meeting?

  - Continue reviewing and doing the information.

- What are the hurdles?

  - I `don’t have any experience developing the apps