Sprint 3 Retrospective Meeting Minutes

Project: FIU IoT Device Inventory Management

Attendees: Zipporah, Khaled

Date: 10.08.2023

Start time: 1:30pm

End time: 2:30 pm

What went wrong?

- Communication

- Connecting the SQL to API

Did we do a good job estimating our team's velocity?

- Yes

Did we do a good job estimating the points (time required) for each user story?

- Yes

Did each team member work as scheduled?

- Yes

What went right?

- Building the Infrastructure for the mobile application

How to address the issues in the next sprint?

- Communication has improved

- Continue asking our Product Owners

How to improve the process?

- Process is still ongoing

How to improve the product?

- Demo Mobile Application and Demo Website has been created we are now adding functionalities