Daily Stand Up - 4

Date: 10/12/2023

Attendees: Zipporah, Khaled, Michael

Start time: 12:00 pm

End time: 12:30 pm

Project Name: FIU IoT Device Inventory Management

Student 1: Zipporah Thomas

- What was done since the last scrum meeting?

  - Continue with the JWT

- What is planned to be done until the next scrum meeting?

  - Create login token for the appst

- What are the hurdles?

  - Not familiar with authentication nor JSON web token

Student 2: Michael Simon

- What was done since the last scrum meeting?

  - Created demo video of the mobile application working with updates made requested by our product owners

- What is planned to be done until the next scrum meeting?

  - Continue working with GUI, API, SQL

  - Helping Zipporah with authentication

  - Assist Khaled in creating the website using JavaScript

  - Improving JavaScript

  - Learning JWT

- What are the hurdles?

  - Time management

Student 3: Khaled Khashashneh

- What was done since the last scrum meeting?

  - Researched NFC tags

  - Continue with GUI of the website

  - Work with Michael in doing the Java script portion on the website

- What is planned to be done until the next scrum meeting?

  - Continue with GUI of the website

  - Work with Michael in doing the Java script portion on the website

- What are the hurdles?

  - Do not know how to secure NFC tags