Sprint 4 Retrospective Meeting Minutes

Project: FIU IoT Device Inventory Management

Attendees: Zipporah, Khaled, Michael

Date: 10.22.2023

Start time: 1:30pm

End time: 2:30 pm

What went wrong?

- Communication

- Connecting the SQL to API

- How to make the website

Did we do a good job estimating our team's velocity?

- Yes

Did we do a good job estimating the points (time required) for each user story?

- Yes

Did each team member work as scheduled?

- Yes

What went right?

- Building the Infrastructure for the mobile application

- Getting the API

- Started to build the website.

How to address the issues in the next sprint?

- Communication has improved and planning to be on the last phases of the project.

- Continue asking our Product Owners and mentors for any help and advice on the app.

How to improve the process?

- Process is still ongoing.

How to improve the product?

- Demo Mobile Application and Demo Website has been created we are now adding functionalities.