Daily Stand Up - 10

Date: 11/5/2023

Attendees: Zipporah, Khaled, Michael

Start time: 12:00 pm

End time:  12:30 pm

Project Name: FIU IoT Device Inventory Management

Student 1: Zipporah Thomas

- What was done since the last scrum meeting?

  - Tested login app

- What is planned to be done until the next scrum meeting?

  - Make sure app is working properly with Main Code

- What are the hurdles?

  - Not familiar with making a Login page with android studio

Student 2: Michael Simon

- What was done since the last scrum meeting?

  - Continue reframing the main code working with our Mentor, Esteban to help

  - Start working on encryption

- What is planned to be done until the next scrum meeting?

  - Finish working on app

    - Start putting all fragments of the app together

- What are the hurdles?

  - None as of right now

Student 3: Khaled Khashashneh

- What was done since the last scrum meeting?

  - Continue working with Michael with website

    - Start working on Javascript aspect

- What is planned to be done until the next scrum meeting?

  - Finish up website

    - Start to connect to website to authentication

- What are the hurdles?

  - Not familiar with mobile application creation