Daily Stand Up - 7

Date: 10/31/2023

Attendees: Zipporah, Khaled, Michael

Start time: 3:00 pm

End time:  5:15 pm

Project Name: FIU IoT Device Inventory Management

Student 1: Zipporah Thomas

- What was done since the last scrum meeting?

  - Tried testing login page with Michael however since it is on firebase a cloud server Login page has to be recreated

- What is planned to be done until the next scrum meeting?

  - Remake the login page for application

    - Work on GUI

    - Research View holder

    - Start typing Java Code activity

- What are the hurdles?

  - Login being created on firebase server

Student 2: Michael Simon

- What was done since the last scrum meeting?

  - Worked on the reframing the main code

  - Worked with Khaled on the application

- What is planned to be done until the next scrum meeting?

  - Continue reframing the main code working with our Mentor, Esteban to help

  - Start working on encryption

- What are the hurdles?

  - Not experienced in making a mobile app

Student 3: Khaled Khashashneh

- What was done since the last scrum meeting?

  - Finished the dashboard for the HTML aspect

- What is planned to be done until the next scrum meeting?

  - Continue working with Michael with website

    - Start working on Javascript aspect

- What are the hurdles?

  - Not familiar with mobile application creation