Daily Stand Up - 8

Date: 11/1/2023

Attendees: Zipporah, Khaled, Michael

Start time: 12:00 pm

End time:  12:30 pm

Project Name: FIU IoT Device Inventory Management

Student 1: Zipporah Thomas

- What was done since the last scrum meeting?

- Remake the login page for application

  - Work on GUI

  - Research View holder

  - Start typing Java Code activity

- What is planned to be done until the next scrum meeting?

  - Continue with login page

- What are the hurdles?

  - Not familiar with making a Login page with android studio

Student 2: Michael Simon

- What was done since the last scrum meeting?

  - Worked on the reframing the main code

  - Worked with Khaled on the application

- What is planned to be done until the next scrum meeting?

  - Continue reframing the main code working with our Mentor, Esteban to help

  - Start working on encryption

- What are the hurdles?

  - Not experienced in making a mobile app

Student 3: Khaled Khashashneh

- What was done since the last scrum meeting?

  - Finished the dashboard for the HTML aspect

- What is planned to be done until the next scrum meeting?

  - Continue working with Michael with website

    - Start working on Javascript aspect

- What are the hurdles?

  - Not familiar with mobile application creation