Sprint 5 Retrospective Meeting Minutes

Project: FIU IoT Device Inventory Management

Attendees: Zipporah, Khaled, Michael

Date: 11.05.2023

Start time: 1:30pm

End time: 2:30 pm

What went wrong?

- The login page was made with firebase

Did we do a good job estimating our team's velocity?

- Yes

Did we do a good job estimating the points (time required) for each user story?

- Yes

Did each team member work as scheduled?

- Yes

What went right?

- Reframing the main code with fragments for the mobile applications

- Created the dashboard for the website

How to address the issues in the next sprint?

- Communication has improved and planning to be on the last phases of the project.

- Continue asking our Product Owners and mentors for any help and advice on the app.

How to improve the process?

- Process is still ongoing.

How to improve the product?

- Mobile Application and Website has been created we are now adding functionalities.