Sprint 5 Review Meeting Minutes

Project: FIU IoTConnect

Attendees: Zipporah, Khaled

Date:11.05.2023

Start time: 2:30 pm

End time: 3:00pm

Note: our team does not have a product owner to accept or reject our user stories, however all user stories that were planned to be done were completed.

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners: All.

Product owner:  Professor Uluagac

Product owner User story: As a system administrator responsible for managing our organization's IoT devices, I want to efficiently keep track of all IoT devices in our inventory, so that I can ensure their proper functioning, security, and maintenance.

- Zipporah –Login page – Approved

  - Authentication – Not approved still needs to be tested with Login page and website

- Khaled: Website – Approved: Dashboard has been created for inventory

  - Authentication – Not approved still needs to be tested with Login page and website

- Michael: Graphical User Interface- Android Mobile App Creation: Approved

- Michael & Zipporah: Database – Approved