Daily Stand Up - 1

Date: 11/6/2023

Attendees: Zipporah, Khaled, Michael

Start time: 12:00 pm

End time:  12:30 pm

Project Name: FIU IoT Device Inventory Management

Student 1: Zipporah Thomas

- What was done since the last scrum meeting?

  - Started uploading Login and Authentication documents to GitHub

- What is planned to be done until the next scrum meeting?

  - Work with Michael to review code in GitHub so we can test with main code

- What are the hurdles?

  - None right now

Student 2: Michael Simon

- What was done since the last scrum meeting?

  - Continue reframing the main code

  - Start working on encryption

- What is planned to be done until the next scrum meeting?

  - Finish working on app

    - Start putting all fragments of the app together

  - Work with Z to make sure login app is working properly with main code

- What are the hurdles?

  - None as of right now

Student 3: Khaled Khashashneh

- What was done since the last scrum meeting?

  - Finish JavaScript for website

- What is planned to be done until the next scrum meeting?

  - Have website completed

    - Start to connect to website to authentication with the help of Z Authentication that was made for login page

- What are the hurdles?

  - None