Daily Stand Up - 1

Date: 11/20/2023

Attendees: Zipporah, Khaled, Michael

Start time: 12:00 pm

End time:  12:15 pm

Project Name: FIU IoTConnect

Student 1: Zipporah Thomas

- What was done since the last scrum meeting?

  - Finished the foundation of poster

- What is planned to be done until the next scrum meeting?

  - Have Create a document User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document

    - With Michaels help

- What are the hurdles?

  - None right now

Student 2: Michael Simon

- What was done since the last scrum meeting?

  - Continued with individual poster

- What is planned to be done until the next scrum meeting?

  - Help Z with documents

  - Continue with poster

  - Start gathering all of the CODE for our app and the website

    - Ensuring all code is updated on github

- What are the hurdles?

  - None as of right now

Student 3: Khaled Khashashneh

- What was done since the last scrum meeting?

  - Continue with individual poster

- What is planned to be done until the next scrum meeting?

  - Continue with poster

  - Make sure to send Michael the code for the website so it can be updated on github

- What are the hurdles?

  - None