Cap II-CY-Fall2023

Daily Scrum Meeting Minutes

10/16/2023

Attendees: Darian Perez, Vamsi Kanneganti, Carlos Carillo

Start time: 5:00 PM

End time: 6:00 PM

Carlos Carillo

- How many hours have I worked since the last meeting?

- One hour

- What was done since the last scrum meeting?

- Frontend implementation with data from the backend side

- What is planned to be done until the next scrum meeting?

- Continue implementing frontend visuals with backend data

- What are the hurdles?

- There are no hurdles at this time.

Vamsi Kanneganti

- How many hours have I worked since the last meeting?

- One hour

- What was done since the last scrum meeting?

- Bug fixing for backend and created React dashboard.

- What is planned to be done until the next scrum meeting?

- Implementing score distribution metrics chart for dashboard.

- What are the hurdles?

- There are no hurdles at this time.

Darian Perez

- How many hours have I worked since the last meeting?

- One Hour.

- What was done since the last scrum meeting?

Begin working on frontend graphs

- What is planned to be done until the next scrum meeting?

- Continue with frontend design

- What are the hurdles?

- None this time.