Cap I I-CY-Fall2023

Daily Scrum Meeting Minutes

11/01/2023

Attendees: Darian Perez, Vamsi Kanneganti, Carlos Carillo

Start time: 5:00 PM

End time: 6:00 PM

Carlos Carillo

- How many hours have I worked since the last meeting?

- One hour

- What was done since the last scrum meeting?

- Working on smoothing out some kinks for the dashboard

- What is planned to be done until the next scrum meeting?

- Continue ironing out kinks for the dashboard

- What are the hurdles?

- There are no hurdles at this time.

Vamsi Kanneganti

- How many hours have I worked since the last meeting?

- One hour

- What was done since the last scrum meeting?

- Finished API implementation

- What is planned to be done until the next scrum meeting?

- Continue with chart tweaks.

- What are the hurdles?

- There are no hurdles at this time.

Darian Perez

- How many hours have I worked since the last meeting?

- One Hour.

- What was done since the last scrum meeting?

Updated repo with latest commits, fixed some bugs

- What is planned to be done until the next scrum meeting?

- Work on quality of life updates for the backend to get results into a new directory

- What are the hurdles?

- None this time.