Cap I I-CY-Fall2023

Daily Scrum Meeting Minutes

11/14/2023

Attendees: Darian Perez, Vamsi Kanneganti, Carlos Carillo

Start time: 5:00 PM

End time: 6:00 PM

Carlos Carillo

- How many hours have I worked since the last meeting?

- One hour

- What was done since the last scrum meeting?

- Work on adding finishing touches on the UI and getting the quiz to more users

- What is planned to be done until the next scrum meeting?

- Finalize the UI and get more real user data onto the dashboard

- What are the hurdles?

- There are no hurdles at this time.

Vamsi Kanneganti

- How many hours have I worked since the last meeting?

- One hour

- What was done since the last scrum meeting?

- Worked on UI for the chart and make sure that the metrics are shown properly.

- What is planned to be done until the next scrum meeting?

- Finish work on UI.

- What are the hurdles?

- There are no hurdles at this time.

Darian Perez

- How many hours have I worked since the last meeting?

- One Hour.

- What was done since the last scrum meeting?

Editing project directories and backend scripts

- What is planned to be done until the next scrum meeting?

- Finalize the restructing of the directory and push changes to the repo

- What are the hurdles?

- None this time.