Cap I I-CY-Fall2023

Daily Scrum Meeting Minutes

11/16/2023

Attendees: Darian Perez, Vamsi Kanneganti, Carlos Carillo

Start time: 5:00 PM

End time: 6:00 PM

Carlos Carillo

- How many hours have I worked since the last meeting?

- One hour

- What was done since the last scrum meeting?

- Continued working on the dashboard card UI

- What is planned to be done until the next scrum meeting?

- Edit dashboard cards to finalize changes

- What are the hurdles?

- There are no hurdles at this time.

Vamsi Kanneganti

- How many hours have I worked since the last meeting?

- One hour

- What was done since the last scrum meeting?

- Fixed some dashboard cards for better UI

- What is planned to be done until the next scrum meeting?

- Continue with dashboard tweaks and pushing code

- What are the hurdles?

- There are no hurdles at this time.

Darian Perez

- How many hours have I worked since the last meeting?

- One Hour.

- What was done since the last scrum meeting?

Worked on manual csv additions to the codebase

- What is planned to be done until the next scrum meeting?

- See if manually added ujsers are reflected correctly on the dashboard

- What are the hurdles?

- None this time.