Cap II-CY-Fall2023

Daily Scrum Meeting Minutes

8/29/2023

Attendees: Darian Perez, Vamsi Kanneganti, Carlos Carillo

Start time: 5:00 PM

End time: 6:00 PM

Carlos Carillo

- How many hours have I worked since the last meeting?

- One hour

- What was done since the last scrum meeting?

- Setup Nextcloud Windows client

- What is planned to be done until the next scrum meeting?

- Research rapidfiretools and get familiar with the nextcloud development environment

- What are the hurdles?

- There are no hurdles at this time.

Vamsi Kanneganti

- How many hours have I worked since the last meeting?

- One hour

- What was done since the last scrum meeting?

- Setup the NextCloud Windows client, researched documentation on NextCloud and met with the product owner.

- What is planned to be done until the next scrum meeting?

- Continue researching on NextCloud and setting up the desktop environment.

- What are the hurdles?

- There are no hurdles at this time.

Darian Perez

- How many hours have I worked since the last meeting?

- One Hour.

- What was done since the last scrum meeting?

Setup development environment and read developer documentation.

- What is planned to be done until the next scrum meeting?

- Research RapidFire tools and examine API integration

- What are the hurdles?

- None this time.