Cap II-CY-Fall2023

Daily Scrum Meeting Minutes

9/13/2023

Attendees: Darian Perez, Vamsi Kanneganti, Carlos Carillo

Start time: 5:00 PM

End time: 6:00 PM

Carlos Carillo

- How many hours have I worked since the last meeting?

- One hour

- What was done since the last scrum meeting?

- Continued working and trying to setup nextcloud for development

- What is planned to be done until the next scrum meeting?

- Continue working on the development environment and make it work

- What are the hurdles?

- Nextcloud

Vamsi Kanneganti

- How many hours have I worked since the last meeting?

- One hour

- What was done since the last scrum meeting?

- Setup NextCloud Windows development environment for Windows via Docker and WSL.

- What is planned to be done until the next scrum meeting?

- Continue experimenting with development environment for pushing code updates.

- What are the hurdles?

- There are no hurdles at this time.

Darian Perez

- How many hours have I worked since the last meeting?

- One Hour.

- What was done since the last scrum meeting?

  - Read documention on Bullphishid

- What is planned to be done until the next scrum meeting?

- Continue reading documentation on Bullphishid and developer manual

- What are the hurdles?

- None this time.