Cap II – CY – Nextcloud App: Exploring Integration of Network Detective

Daily Scrum Meeting Minutes

08/28/2023

Attendees: Alexander Rubio, Marco Rodriguez, Jennifer Flores

Start time: 6:00 PM

End time: 7:00 PM

Team Member 1: Alexander Rubio

1.      How many hours did I work since the last meeting?

3-5 hours

2.      What was done since the last scrum meeting?

First scrum meeting reviewed all links sent by the product owner.

3.      What is planned to be done until the next scrum meeting?

Download network detective pro.

4.      What are the hurdles?

Not able to meet with product owner.

Team Member 2: Marco Rodriguez

1.      How many hours did I work since the last meeting?

3-5 hours

2.      What was done since the last scrum meeting?

Our first meeting just gathered thoughts and reviewed links sent by product owner in order to be prepared for our meeting with him.

3.      What is planned to be done until the next scrum meeting?

Meet with product owner and download network detective.

4.      What are the hurdles?

Was not able to meet with product owner.

Team Member 3: Jennifer Flores

1.      How many hours did I work since the last meeting?

3-5 hours

2.      What was done since the last meeting?

As the team leader reached out to the product owner to set up a meeting to learn more about the project's purpose and begin preparing for the project. I viewed all the different links sent by the Product owner in order to prepare ourselves for the meeting. We also took a look at nextcloud learning more on how to use it and set up a way to communicate with each other through there.

3.      What is planned to be done until the next scrum meeting?

Successfully meet with the product owner and begin installing Network Detective Pro

4.      What are the hurdles?

Setting up a time to rapidly meet and gather our thoughts.