Cap II – CY – Nextcloud App: Exploring Integration of Network Detective

Daily Scrum Meeting Minutes

09/11/2023

Attendees: Marco Rodriguez & Jennifer Flores

Start time: 6:00 PM

End time: 7:00 PM

Team Member 1: Marco Rodriguez

1.      How many hours did I work since the last meeting?

2 hours

2.      What was done since the last scrum meeting?

Build questions to share with the team leader so that we may be properly prepared for meeting with the product owner. And did research on network detective pro

3.      What is planned to be done until the next scrum meeting?

Will not be able to meet with product owner until next week till then going to continue using the resources provided to us and try our best to move forward.

4.      What are the hurdles?

Meeting time arrangement.

Team Member 2: Jennifer Flores

1.      How many hours have I worked since the last meeting?

2 hours

2.      What was done since the last meeting?

Met with product owner, realized there is a lot to be done and will find the time to dedicate to the project and speak to the proper people in order to get guidance on how we can do the integration and what the best way to work together is.

3.      What is planned to be done until the next scrum meeting?

Meet with a Network Detective representative and build a presentation for the product owner so we can get more guidance on how we should proceed.

4.      What are the hurdles?

Finding more time to work together as a group on this project.