Cap II – CY – Nextcloud App: Exploring Integration of Network Detective

Daily Scrum Meeting Minutes

09/12/2023

Attendees: Marco Rodriguez & Jennifer Flores

Start time: 6:00 PM

End time: 7:00 PM

Team Member 1: Marco Rodriguez

1.      How many hours did I work since the last meeting?

2 hours

2.      What was done since the last scrum meeting?

Build questions to share with the team leader so that we may be properly prepared for meeting with the product owner. And did research on network detective pro

3.      What is planned to be done until the next scrum meeting?

Will not be able to meet with product owner until next week till then going to continue using the resources provided to us and try our best to move forward.

4.      What are the hurdles?

Meeting time arrangement.

Team Member 2: Jennifer Flores

1.      How many hours have I worked since the last meeting?

2 hours

2.      What was done since the last meeting?

- Gathered information on project and began to work on user story 1 in order to email to product owner there has been a delay on gathering information and I take full responsibility for it I didn’t prioritize the task due to personal matters. But will for sure get back on the band wagon.

3.      What is planned to be done until the next scrum meeting?

- Finalize user story 1 and make sure to communicate with Marco before send to product owner may be done first thing in the morning of 9/13.

4.      What are the hurdles?

Finding more time to work together as a group on this project.