Cap II – CY – Nextcloud App: Exploring Integration of Network Detective

Daily Scrum Meeting Minutes

10/06/2023

Attendees: Marco Rodriguez & Jennifer Flores

Start time: 8:00 PM

End time: 9:00 PM

Team Member 1: Marco Rodriguez

1.      How many hours did I work since the last meeting?

2 hours

2.      What was done since the last scrum meeting?

Was able to get an application working on nextcloud, doing more research pertaining to reports on Network Detective PRO

3.      What is planned to be done until the next scrum meeting?

Will continue to study up on how nextcloud works and how nodes report back data.

4.      What are the hurdles?

Nextcloud implementation

Team Member 2: Jennifer Flores

1.      How many hours have I worked since the last meeting?

2 hours

2.      What was done since the last meeting?

Worked on finalizing our presentation for meeting with PO.

3.      What is planned to be done until the next scrum meeting?

Continue with the implementation of Network Detective Pro on nextcloud.

4.      What are the hurdles?

Implementing Network Detective Pro into nextcloud and figuring out what the best way is to do it.