Cap II – CY – Nextcloud App: Exploring Integration of Network Detective

Daily Scrum Meeting Minutes

10/20/2023

Attendees: Marco Rodriguez & Jennifer Flores

Start time: 9:30 PM

End time: 10:30 PM

Team Member 1: Marco Rodriguez

1.      How many hours did I work since the last meeting?

2 hours

2.      What was done since the last scrum meeting?

Still viewing tutorial and developer manual  to figure out how to get app to interact with directory

3.      What is planned to be done until the next scrum meeting?

Figure out the file directory issue

4.      What are the hurdles?

Finding proper documentation pertaining to our issue

Team Member 2: Jennifer Flores

1.      How many hours have I worked since the last meeting?

2 hours

2.      What was done since the last meeting?

Worked on preparing video to send to po to show progress on the project.

3.      What is planned to be done until the next scrum meeting?

Will try to implement the file search feature on NextcloudApp.

4.      What are the hurdles?

Finding reliable sources that help with our issue.