Cap II – CY – Nextcloud App: Exploring Integration of Network Detective

Daily Scrum Meeting Minutes

10/23/2023

Attendees: Marco Rodriguez, Jennifer Flores

Start time: 8:30 PM

End time: 9:30 PM

Team Member 1: Marco Rodriguez

1.      How many hours did I work since the last meeting?

3 hours

2.      What was done since the last scrum meeting?

Worked to get user interface up an running, met with temp product owner to show progress.

3.      What is planned to be done until the next scrum meeting?

Hopefully get the code to compile and fix the bugs in the code.

4.      What are the hurdles?

Team Member 2: Jennifer Flores

1.      How many hours did I work since the last meeting?

3 hours

2.      What was done since the last meeting?

Was able to get the plugin working on mac but have found difficulties in implementing it on windows computer to get it to sync with NDP.

3.      What is planned to be done until the next scrum meeting?

To get the plugin to work to show to the Product owner and have it ready by showcase.

4.      What are the hurdles?

Getting plugin to work on windows.