Cap II – CY – Nextcloud App: Exploring Integration of Network Detective

Daily Scrum Meeting Minutes

10/25/2023

Attendees: Marco Rodriguez, Jennifer Flores

Start time: 9:40 PM

End time: 10:40 PM

Team Member 1: Marco Rodriguez

1.      How many hours did I work since the last meeting?

3 hours

2.      What was done since the last scrum meeting?

Worked on fixing some quirks and bugs found on the user interface.

3.      What is planned to be done until the next scrum meeting?

Hopefully get the code to compile and fix the bugs in the code.

4.      What are the hurdles?

Getting the UI to display a directory.

Team Member 2: Jennifer Flores

1.      How many hours did I work since the last meeting?

3 hours

2.      What was done since the last meeting?

Worked on getting a plugin to work on Windows computers.

3.      What is planned to be done until the next scrum meeting?

To get the plugin to work to show to the Product owner and have it ready by showcase.

4.      What are the hurdles?

Getting plugins to work on windows.