Cap II – CY – Nextcloud App: Exploring Integration of Network Detective

Daily Scrum Meeting Minutes

10/30/2023

Attendees: Marco Rodriguez, Jennifer Flores

Start time: 8:40 PM

End time: 9:40 PM

Team Member 1: Marco Rodriguez

1.      How many hours did I work since the last meeting?

3 hours

2.      What was done since the last scrum meeting?

was able to get JS, CSS and PHP files written for the app but have been unable to integrate into nextcloud .

3.      What is planned to be done until the next scrum meeting?

figure out how to integrate app files into nextcloud .

4.      What are the hurdles?

Setting up app within nextcloud

Team Member 2: Jennifer Flores

1.      How many hours did I work since the last meeting?

3 hours

2.      What was done since the last meeting?

Continue to work on creating the user interface.

3.      What is planned to be done until the next scrum meeting?

Run on nextcloud to see if everything works properly.

4.      What are the hurdles?

Getting plugins to work on windows.