Cap II – CY – Nextcloud App: Exploring Integration of Network Detective

Daily Scrum Meeting Minutes

11/06/2023

Attendees: Marco Rodriguez, Jennifer Flores

Start time: 9:00 PM

End time: 10:15 PM

Team Member 1: Marco Rodriguez

1.      How many hours did I work since the last meeting?

3 hours

2.      What was done since the last scrum meeting?

Spoke to the professor and had a meeting with team lead about our final goal for the show case and deliverables. Decided to go for a simple server that hosts the ndp files and allows users to access via a simple html website.

3.      What is planned to be done until the next scrum meeting?

create the html and js scripts

4.      What are the hurdles?

Creating the final product for presentation in time.

Team Member 2: Jennifer Flores

1.      How many hours did I work since the last meeting?

3 hours

2.      What was done since the last meeting?

We have mutually decided to work without nextcloud and create a server where you can access files directly on the server and it will only focus with NDP files.

3.      What is planned to be done until the next scrum meeting?

Work on creating the apache2 so that we may add the html and js scripts to it

4.      What are the hurdles?

CRUNCH TIME!