Cap II – CY – Nextcloud App: Exploring Integration of Network Detective

Sprint Retrospective Meeting

09/09/2023

Attendees: Marco Rodriguez & Jennifer Flores

Start time: 8:00 PM

End time: 9:00 PM

- Call to order: This mady teeting was call to order by Jennifer Flores via whatsapp video due to it only being two members on the team.

- Roll call:

Marco Rodriguez

Jennifer Flores Present

- Agenda: Sprint Retrospective Meeting

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Team velocity could have been better, hope to improve during the second sprint.

- Did we do a good job estimating the points (time required) for each user story?

  - No it is a learning process though and will talk with product owner to see how we can improve

- Did each team member work as scheduled?

  - Everyday was not perfect but we tried our best.

What went right?

- We were able to meet everyday needed just not always at the right time.

How to address the issues in the next sprint?

- How to improve the process?

Investing more time into the project and sticking to our times

- How to improve the product?

We need to collaborate more on the project.