9/29/2023

Daily Scrum Meeting Minutes:

Attendees: Alisa Bakirova, Siena Malcolm, Robertson Velez

Start time: 11:30 am

End time: 11:50 am

Alisa Bakirova:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Worked on installing Windows within Proxmox

  - Worked on installing Linux within Proxmox

- What is planned to be done until the next scrum meeting?

  - Begin further research and testing for connecting Proxmox to NextCloud

- What are the hurdles?

Access issue caused by privilege

Siena Malcolm:

- How many hours did I work since the last meeting?

  - 5 hours

- What was done since the last scrum meeting?

  - Troubleshooted Proxmox

  - Installing VV within Proxmox

- What is planned to be done until the next scrum meeting?

  - Resolve Proxmox issues

- What are the hurdles?

Resolving issues with Proxmox not showing in a graphical interface.

Resolving issues with privilege access

Robertson Velez:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Conducted research on nextcloud and how to connect it to Proxmox.

- What is planned to be done until the next scrum meeting?

  - Begin testing for connecting Proxmox to nextcloud. Successfully created proxmox instance and have it running live.

- What are the hurdles?

  - Time management, keeping a dedicated time to meet with team on a daily basis.