11/13/2023

Daily Scrum Meeting Minutes:

Attendees: Alisa Bakirova, Siena Malcolm, Robertson Velez

Start time: 14:00 pm

End time: 14:30 pm

Alisa Bakirova:

● How many hours did I work since the last meeting?

○ ３ hours

● What was done since the last scrum meeting?

○ Front end via NextCloud, Researching

● What is planned to be done until the next scrum meeting?

○ Attempts to do the code

● What are the hurdles?

Getting token

Siena Malcolm:

● How many hours did I work since the last meeting?

○ 3 hours

● What was done since the last scrum meeting?

○ Researched App creation in NextCloud

- Created front end API button

● What is planned to be done until the next scrum meeting?

○ Token reserch

● What are the hurdles?

Authentication issue

Robertson Velez:

● How many hours did I work since the last meeting?

○ 3 hours

● What was done since the last scrum meeting?

○ API calls using Postman

● What is planned to be done until the next scrum meeting?

○ Waiting for the front end, helping with front end

● What are the hurdles?

○ None at this time