10/23/2023

Daily Scrum Meeting Minutes:

Attendees: Alisa Bakirova, Siena Malcolm, Robertson Velez

Start time: 11:00 аm

End time: 11:30 аm

Alisa Bakirova:

● How many hours did I work since the last meeting?

○ ３ hours

● What was done since the last scrum meeting?

○ Researched how to create app in NextCloud

● What is planned to be done until the next scrum meeting?

○ Begin attempting to create apps in NextCloud

● What are the hurdles?

Applying front end, authentication issue

Siena Malcolm:

● How many hours did I work since the last meeting?

○ 3 hours

● What was done since the last scrum meeting?

○ Researched App creation in NextCloud

- Created front end API button

● What is planned to be done until the next scrum meeting?

○ Continue steps for creating apps

● What are the hurdles?

Authentication issue

Robertson Velez:

● How many hours did I work since the last meeting?

○ 4 hours

● What was done since the last scrum meeting?

○ API calls using Postman

● What is planned to be done until the next scrum meeting?

○ Waiting for the front end

● What are the hurdles?

○ None at this time