10/13/2023

Daily Scrum Meeting Minutes:

Attendees: Alisa Bakirova, Siena Malcolm, Robertson Velez

Start time: 11:30 am

End time: 11:45 am

Alisa Bakirova:

● How many hours did I work since the last meeting?

○ ３ hours

● What was done since the last scrum meeting?

○ Researched how to create app in NextCloud

● What is planned to be done until the next scrum meeting?

○ Begin attempting to create apps in NextCloud

● What are the hurdles?

None at this time

Siena Malcolm:

● How many hours did I work since the last meeting?

○ 3 hours

● What was done since the last scrum meeting?

○ Researched App creation in NextCloud

● What is planned to be done until the next scrum meeting?

○ Continue steps for creating apps

● What are the hurdles?

Getting NextCloud to display apps

Understanding where NextCloud app development environment can be accessed

Robertson Velez:

● How many hours did I work since the last meeting?

○ Thre

● What was done since the last scrum meeting?

○ Troubleshooted API calls to Proxmox

● What is planned to be done until the next scrum meeting?

○ Resolve Postman issues

● What are the hurdles?

○