Sprint Retrospective Meeting Minutes 11/19/2023

Attendees: Alisa Bakirova, Siena Malcolm, Robertson Velez

Start time: 2:00 pm

End time: 2:25 pm

What went wrong?

Our team was able to catch up, and almost nothing went wrong. API Call was troubleshooted, however, some issues with reaching out an end point via front end code were encountered.

What went right?

- Our team did pretty good progress in researching an API calls.

- Some front end code was pushed successfully

- Back end is working. Api calls made using curl commands no longer needing postman.

How to address the issues in the next sprint?

- Meeting with a product owner may be required

- Issues with certifications. Will need a certificate to validate SSL encryption.

How to improve the product?

Some way to access remotely. Current configuration is local network.