Sprint Retrospective Meeting Minutes

Attendees: Artem Andrianov, Mojeed Oladele Ashaleye, Amanda B. Chacin-Livinalli, Noah C Cuevas, Max Samuel Karey

Start time: 12:00 PM

End time: 1:00 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes

- Did we do a good job estimating the points (time required) for each user story?

  - Some user stories required took longer or were more complicated than what we thought.

  - We spent a significant amount of time researching other camera options when we ended up going with the camera which was originally suggested to us

- Did each team member work as scheduled?

  - Yes

What went right?

- Proper estimation of team velocity.

- Good adaptation to obstacles and changes in plans.

- Good communication across team members and Product Owner

How to address the issues in the next sprint?

- How to improve the process?

  - Using background knowledge to better guide team strategy and overall project development.

- How to improve the product?

  - Dr. Chen suggested we do not need to reach out to FIU researchers to determine and gather algae dataset for classification, he suggested we build this dataset ourselves