Daily Scrum Meeting Minutes:

Attendees: Artem Andrianov, Mojeed Oladele Ashaleye, Amanda Beatriz Chacin-Livinalli, Noah C Cuevas, Max Samuel Karey

Start time: 12:00 PM

End time: 12:30 PM

Artem Andrianov

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Sent email to Mr. Quintairos, reviewed github repos Mojeed found

- What is planned to be done until the next scrum meeting?

  - try to implement project from https://eloquentarduino.com/esp32-cam-image-recognition/

- What are the hurdles?

  - We are missing the algae data

Mojeed Oladele Ashaleye

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Since we’re thinking of doing the processing directly on the chip, I’ve looked at some articles on converting the keras model to c++

- What is planned to be done until the next scrum meeting?

  - Implement the project for the esp32 cam

- What are the hurdles?

  - Algae data hasn’t been collected

Amanda Beatriz Chacin-Livinalli

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Finished reviewing sources provided by teammates

- What is planned to be done until the next scrum meeting?

  - Find sources more relevant to current direction of project

- What are the hurdles?

  - N/A

Noah C Cuevas

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Reviewed C++ and ardunio side of programming as well as looked for more articles

- What is planned to be done until the next scrum meeting?

  - Review keras and learn how to use image classification with keras

- What are the hurdles?

  - N/A

Max Samuel Karey

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Reviewed the articles and libraries associated with the eloquentarduino link sent by the group

- What is planned to be done until the next scrum meeting?

  - Set up environment to test the libraries seen in the article

- What are the hurdles?

  - None