Daily Scrum Meeting Minutes:

Attendees: Artem Andrianov, Mojeed Oladele Ashaleye, Amanda Beatriz Chacin-Livinalli, Noah C Cuevas, Max Samuel Karey

Start time: 4:00 PM

End time: 4:30 PM

Artem Andrianov

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Added additional layers to model

  - Looking into exporting using everywheremL

- What is planned to be done until the next scrum meeting?

  - Understanding how tf_porter works

- What are the hurdles?

  - Not sure how tf_porter takes labels, the y_trainer.

Mojeed Oladele Ashaleye

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Tried changing the directory of the file retrieval from local to the drive

- What is planned to be done until the next scrum meeting?

  - Work better on preprocessing. I don’t know much about transformation techniques

- What are the hurdles?

  - Image accuracy of model

Amanda Beatriz Chacin-Livinalli

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued working on object detection for model

  - Corresponded with researchers

- What is planned to be done until the next scrum meeting?

  - Continue working on object detection for model

- What are the hurdles?

  - Lack of experience working with object detection tools

Noah C Cuevas

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Work on error of generating new data using existing data

- What is planned to be done until the next scrum meeting?

  - Fix error and complete data pre process and generation

- What are the hurdles?

  - Nona

Max Samuel Karey

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued troubleshooting and working on errors associated with dataset enlargement. Also worked on documentation and caught up on teammates progress with initial model testing

- What is planned to be done until the next scrum meeting?

  - Continue model testing and dataset enlargement in order to improve overall accuracy.

- What are the hurdles?

  - None