Daily Scrum Meeting Minutes:

Attendees: Artem Andrianov, Mojeed Oladele Ashaleye, Amanda Beatriz Chacin-Livinalli, Noah C Cuevas, Max Samuel Karey

Start time: 3:00 PM

End time: 3:30 PM

Artem Andrianov

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Collect samples at FIU

- What is planned to be done until the next scrum meeting?

  - Continue to work on exporting model to esp32

- What are the hurdles?

  - None

Mojeed Oladele Ashaleye

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Checked out Noah's tweaked code

- What is planned to be done until the next scrum meeting?

  - UI for ESP32 CAM is still being worked on

- What are the hurdles?

  - N/A

Amanda Beatriz Chacin-Livinalli

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued working on porting of model to chip

- What is planned to be done until the next scrum meeting?

  - Begin sorting through new data samples

- What are the hurdles?

  - N/A

Noah C Cuevas

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Tweak data generation code

- What is planned to be done until the next scrum meeting?

  - Work on model

- What are the hurdles?

  - None

Max Samuel Karey

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Reviewed changes made to code base and began testing model with increased dataset

- What is planned to be done until the next scrum meeting?

  - Look into images and algae Artëm has obtained

- What are the hurdles?

  - None