Daily Scrum Meeting Minutes:

Attendees: Artem Andrianov, Mojeed Oladele Ashaleye, Amanda Beatriz Chacin-Livinalli, Noah C Cuevas, Max Samuel Karey

Start time: 4:00 PM

End time: 4:30 PM

Artem Andrianov

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Found potential way to export current model by converting to tf lite then cpp

- What is planned to be done until the next scrum meeting?

  - Practice implementation

- What are the hurdles?

  - No hurdles

Mojeed Oladele Ashaleye

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Progressing towards the UI

- What is planned to be done until the next scrum meeting?

  - Work more on the UI and get the ESP32 CAM

- What are the hurdles?

  - None so far

Amanda Beatriz Chacin-Livinalli

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued researching porting of model to chip

- What is planned to be done until the next scrum meeting?

  - Find alternative ways to port model to chip/build model

- What are the hurdles?

  - Lack of experience/available resources

Noah C Cuevas

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Tweak data generation code

- What is planned to be done until the next scrum meeting?

  - Work on making model accuracy better

- What are the hurdles?

  - None

Max Samuel Karey

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked to optimize model and reviewed algae images that were uploaded

- What is planned to be done until the next scrum meeting?

  - Help sort new algae images

- What are the hurdles?

  - None