Daily Scrum Meeting Minutes:

Attendees: Artem Andrianov, Mojeed Oladele Ashaleye, Amanda Beatriz Chacin-Livinalli, Noah C Cuevas, Max Samuel Karey

Start time: 4:00 PM

End time: 4:30 PM

Artem Andrianov

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Assisted with troubleshooting Arduino code

- What is planned to be done until the next scrum meeting?

  - Ordered new camera just in case

- What are the hurdles?

  - Boot error from camera

Mojeed Oladele Ashaleye

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Trying to resolve errors with camera booting

- What is planned to be done until the next scrum meeting?

  - Possibly get a new camera

- What are the hurdles?

  - Encountering errors

Amanda Beatriz Chacin-Livinalli

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Reworking of object detection model

- What is planned to be done until the next scrum meeting?

  - Continue reworking object detection model

- What are the hurdles?

  - Lost previous work

Noah C Cuevas

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Looked at errors with the mode

- What is planned to be done until the next scrum meeting?

  - Resolve the errors

- What are the hurdles?

  - Been at work

Max Samuel Karey

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked to research and troubleshoot error we are facing with camera

- What is planned to be done until the next scrum meeting?

  - Assist team with getting model onto chip and optimizing

- What are the hurdles?

  - None