Daily Scrum Meeting Minutes:

Attendees: Artem Andrianov, Mojeed Oladele Ashaleye, Amanda Beatriz Chacin-Livinalli, Noah C Cuevas, Max Samuel Karey

Start time: 4:00 PM

End time: 4:30 PM

Artem Andrianov

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Try to find cause of boot error

- What is planned to be done until the next scrum meeting?

  - Work with Mojeed on new camera

- What are the hurdles?

  - First camera failed after troubleshooting. Will try second camera.

Mojeed Oladele Ashaleye

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - We discussed alternative to showing results

  - Fixing errors with camera

  - Artem ordered a new camera

- What is planned to be done until the next scrum meeting?

  - Working with the new camera when it arrives

- What are the hurdles?

  - Time constraints and camera failure

Amanda Beatriz Chacin-Livinalli

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on object detection model/poster for presentation

- What is planned to be done until the next scrum meeting?

  - Continue working on object detection model/poster

- What are the hurdles?

  - Not enough time

Noah C Cuevas

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Work on setting up poster

- What is planned to be done until the next scrum meeting?

  - Finish poster and talk with team about errors

- What are the hurdles?

  - My work schedule

Max Samuel Karey

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Troubleshoot errors/review errors with material, worked on poster

- What is planned to be done until the next scrum meeting?

  - Help team get through errors with camera, continue working on poster

- What are the hurdles?

  - None