Daily Scrum Meeting Minutes:

Attendees: Artem Andrianov, Mojeed Oladele Ashaleye, Amanda Beatriz Chacin-Livinalli, Noah C Cuevas, Max Samuel Karey

Start time: 4:00 PM

End time: 4:30 PM

Artem Andrianov

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Nothing, I was taking care of personal issues

- What is planned to be done until the next scrum meeting?

  - Work on Arduino code to load edge impulse model header files

- What are the hurdles?

  - Just had a baby

Mojeed Oladele Ashaleye

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Trying to connect the ESP32 CAM to Edge impulse model

- What is planned to be done until the next scrum meeting?

  - Hopefully being successful

- What are the hurdles?

  - Directory issues with connecting the CAM to the Edge impulse.

Amanda Beatriz Chacin-Livinalli

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Built model on Edge Impulse

- What is planned to be done until the next scrum meeting?

  - Download edge impulse model/identify model header file

- What are the hurdles?

  - N/A

Noah C Cuevas

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Reconnect to github repo and waited for code to be pushed

- What is planned to be done until the next scrum meeting?

  - Work with impulse to port chip to model

- What are the hurdles?

  - None

Max Samuel Karey

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Connected to GitHub repository, added images and created model in image impulse.

- What is planned to be done until the next scrum meeting?

  - Test model and optimize model accuracy in edge impulse, also look to export using edge impulse

- What are the hurdles?

  - None