Daily Scrum Meeting Minutes:

Attendees: Artem Andrianov, Mojeed Oladele Ashaleye, Amanda Beatriz Chacin-Livinalli, Noah C Cuevas, Max Samuel Karey

Start time: 4:00 PM

End time: 4:30 PM

Artem Andrianov

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Tried to merge esp32 camera web server project and edge impulse example project

- What is planned to be done until the next scrum meeting?

  - Try to get size of project under 100% memory utilization

- What are the hurdles?

  - Too many libraries are included, inflating the size of the program.

Mojeed Oladele Ashaleye

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Imported the library zip file

- What is planned to be done until the next scrum meeting?

  - Make the model compiles

- What are the hurdles?

  - Inflated libraries

Amanda Beatriz Chacin-Livinalli

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Troubleshooting of object detection implementation

- What is planned to be done until the next scrum meeting?

  - Continue troubleshooting of object detection implementation

- What are the hurdles?

  - Corrupted file.

Noah C Cuevas

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Look for articles for merging code but was unable to find some

- What is planned to be done until the next scrum meeting?

  - Talking with artem on what he did and whats left

- What are the hurdles?

  - Working on a final for a different class

Max Samuel Karey

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Reviewed materials sent by group and began research into shrinking model based upon Artem’s breakthrough

- What is planned to be done until the next scrum meeting?

  - Continue to fix code in order for it to become able to be ported to chip

- What are the hurdles?

  - None