Sprint Retrospective Meeting Minutes

Attendees: Artem Andrianov, Mojeed Oladele Ashaleye, Amanda B. Chacin-Livinalli, Noah C Cuevas, Max Samuel Karey

Start time: 5:30 PM

End time: 6:00 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - No. The development time for some user stories was greater than originally expected, slowing down our expected velocity.

- Did we do a good job estimating the points (time required) for each user story?

  - No. The development time for some user stories was greater than expected, as the tasks required ended up being more complex than anticipated.

- Did each team member work as scheduled?

  - Yes. Each team member worked as scheduled on their corresponding user stories, as well on overall groupwork for final development efforts.

What went right?

- We were able to upload the model effectively and have inference done with % classifications of our 5 classes.

How to address the issues in the next sprint?

- How to improve the process?

  - Better estimation of complexity of tasks involved for each user story.

- How to improve the product?

  - Better understand how ei_camera_capture works to integrate camera web server.