Date: 5/19/2023

Attendees: Carlos Manuel Moya Ramirez, Brian Sanchez, Jose Rodolfo Espinoza Garcia, Annie Nguyen, Sebas Peña

Start time: 4:45 PM

End time: 5:00 PM

Carlos Manuel Moya Ramirez

| What was done since the last scrum meeting? | - Completed training on how to develop a full stack app. - Worked on practice databases on Mongodb. |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Continue practicing MERN stack. |
| What are the hurdles? | - None. |

Brian Sanchez

| What was done since the last scrum meeting? | - Completed fleshing out the requirements for our back-end/database. - Created a list of resources for studying MongoDB. |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Study the resources listed for MongoDB. - Start working on the back-end development of the project. |
| What are the hurdles? | - Some team members need more time to learn MongoDB before we can start development. - We need to make sure we follow best practices and write clean, maintainable code. |

Jose Rodolfo Espinoza Garcia

| What was done since the last scrum meeting? | - Studied MERN stack - Studied MongoDB - Practice frontend tools |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Study more MongoDB - Keep practicing frontend tools |
| What are the hurdles? | - Some time constraints |

Annie Nguyen

| What was done since the last scrum meeting? | - Watched resources on integrating each component of a web application. - Researched MongoDB |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Continue studying frontend programming. - Make decisions with the team to determine what features will be prioritized |
| What are the hurdles? | - Waiting for the product owner to make decisions on what is to be expected. |

Sebas Peña

| What was done since the last scrum meeting? | - Continued learning about MERN stack - Continued learning about Git and GitHub - Continued reviewing JavaScript, HTML, and CSS |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Continue learning about the development tools |
| What are the hurdles? | - Some concepts are a bit difficult to understand on my own - Time constraints |