Sprint Planning Meeting Minutes:

Project: Free Food FIU

Attendees: Carlos Manuel Moya Ramirez, Brian Sanchez, Jose Rodolfo Espinoza Garcia, Annie Nguyen, Sebastian Peña

Start time: 4:15 PM

End time: 4:45 PM

After discussion, the velocity of the team was estimated to be 2.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: As a developer, it is important for me to identify and acknowledge the features and requirements that are relevant to my project so I know what needs to be built (1 point).

- User Story 2: As a developer, I want to further flesh out the requirements for our front-end interface so that I have an idea of the features that will be desirable for users (1 point).

- User Story 3: As a developer, I want to further flesh out the requirements for our back-end/database so that we know what database type we need and what sort of data we’d like to store (1 point).

- User Story 4: As a developer, I want to determine which tools and programming languages would best suit our vision so that we know what we’ll use to build FIU Free Food (1 point)

- User Story 5: As a developer, I want to list resources for studying the selected front-end tools so that I have resources to look at for training (1 point).

- User Story 6: As a developer, I want to list resources for studying the selected back-end tools so that I have resources to look at for training (1 point).

- User Story 7: As a developer, I want to list resources for studying the selected database tools so that I have resources to look at for training (1 point).

- User Story 8: As a developer, I want to cover all the resources we listed for back- end training so I am prepared for back-end development for the project. (2 points)

- User Story 9:  As a developer, I want to cover all the resources we listed for front-end training so I am prepared for back-end development for the project. (2 points)

- User Story 10:  As a developer, I want to cover all the resources we listed for database training so I am prepared for back-end development for the project. (2 points)

The team members indicated their willingness to work on the following user stories.

Carlos Manuel Moya Ramirez

- User Story 1: As a developer, it is important for me to identify and acknowledge the features and requirements that are relevant to my project so I know what needs to be built (1 point).

- User Story 3: As a developer, I want to further flesh out the requirements for our back-end/database so that we know what database type we need and what sort of data we’d like to store (1 point).

- User Story 4: As a developer, I want to determine which tools and programming languages would best suit our vision so that we know what we’ll use to build FIU Free Food (1 point)

- User Story 6: As a developer, I want to list resources for studying the selected back-end tools so that I have resources to look at for training (1 point).

- User Story 8: As a developer, I want to cover all the resources we listed for back- end training so I am prepared for back-end development for the project. (2 points)

Total Story Points: 6 Points

Brian Sanchez

- User Story 1: As a developer, it is important for me to identify and acknowledge the features and requirements that are relevant to my project so I know what needs to be built (1 point).

- User Story 3: As a developer, I want to further flesh out the requirements for our back-end/database so that we know what database type we need and what sort of data we’d like to store (1 point).

- User Story 4: As a developer, I want to determine which tools and programming languages would best suit our vision so that we know what we’ll use to build FIU Free Food (1 point)

- User Story 7: As a developer, I want to list resources for studying the selected database tools so that I have resources to look at for training (1 point).

- User Story 10:  As a developer, I want to cover all the resources we listed for database training so I am prepared for back-end development for the project. (2 points)

Total Story Points: 6 points

Jose Rodolfo Espinoza Garcia

- User Story 1: As a developer, it is important for me to identify and acknowledge the features and requirements that are relevant to my project so I know what needs to be built (1 point).

- User Story 2: As a developer, I want to further flesh out the requirements for our front-end interface so that I have an idea of the features that will be desirable for users (1 point).

- User Story 4: As a developer, I want to determine which tools and programming languages would best suit our vision so that we know what we’ll use to build FIU Free Food (1 point)

- User Story 5: As a developer, I want to list resources for studying the selected front-end tools so that I have resources to look at for training (1 point).

- User Story 9:  As a developer, I want to cover all the resources we listed for front-end training so I am prepared for back-end development for the project. (2 points)

Total Story Points: 6 Points

Annie Nguyen

- User Story 1: As a developer, it is important for me to identify and acknowledge the features and requirements that are relevant to my project so I know what needs to be built (1 point).

- User Story 5: As a developer, I want to list resources for studying the selected front-end tools so that I have resources to look at for training (1 point).

- User Story 4: As a developer, I want to determine which tools and programming languages would best suit our vision so that we know what we’ll use to build FIU Free Food. (1 point)

- User Story 9:  As a developer, I want to cover all the resources we listed for front-end training so I am prepared for back-end development for the project. (2 points)

- User Story 2: As a developer, I want to further flesh out the requirements for our front-end interface so that I have an idea of the features that will be desirable for users (1 point).

Total Story Points: 6 Points

Sebastian Peña

- User Story 1: As a developer, it is important for me to identify and acknowledge the features and requirements that are relevant to my project so I know what needs to be built (1 point).

- User Story 3: As a developer, I want to further flesh out the requirements for our back-end/database so that we know what database type we need and what sort of data we’d like to store (1 point).

- User Story 4: As a developer, I want to determine which tools and programming languages would best suit our vision so that we know what we’ll use to build FIU Free Food (1 point)

- User Story 6: As a developer, I want to list resources for studying the selected back-end tools so that I have resources to look at for training (1 point).

- User Story 8: As a developer, I want to cover all the resources we listed for back- end training so I am prepared for back-end development for the project. (2 points)

Total Story Points: 6 points