Date: 5/30/2023

Attendees: Carlos Manuel Moya Ramirez, Brian Sanchez, Jose Rodolfo Espinoza Garcia, Annie Nguyen, Sebas Peña

Start time: 4:45 PM

End time: 5:00 PM

Carlos Manuel Moya Ramirez

| What was done since the last scrum meeting? | - I have been working on the database. |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - I will keep working on the database. |
| What are the hurdles? | - None. |

Brian Sanchez

| What was done since the last scrum meeting? | - Set up the project structure with the MERN stack. - Designed the initial database schema for user account information and event details. |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Begin implementing the user account registration functionality. - Research and select appropriate libraries for authentication. |
| What are the hurdles? | - Encountered difficulties in handling user authentication during event creation. |

Jose Rodolfo Espinoza Garcia

| What was done since the last scrum meeting? | - Worked on the initial frontend development - Started learning react |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Keep learning react - Keep working on frontend development |
| What are the hurdles? | - None |

Annie Nguyen

| What was done since the last scrum meeting? | - Organized SCRUM ceremonies - Prepared for Sprint 2 - Understood my features |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Prepare and find resources that would be beneficial for my user stories. - Understand the framework. |
| What are the hurdles? | - None |

Sebas Peña

| What was done since the last scrum meeting? | - Continue working on the starting backend development - Sprint Planning |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Continue learning Express - Continue learning Node.js - Continue learning MongoDB |
| What are the hurdles? | - None |