Date: 6/1/2023

Attendees: Carlos Manuel Moya Ramirez, Brian Sanchez, Jose Rodolfo Espinoza Garcia, Annie Nguyen, Sebas Peña

Start time: 4:45 PM

End time: 5:00 PM

Carlos Manuel Moya Ramirez

| What was done since the last scrum meeting? | - I set up database indexes to optimize search queries for event filtering based on location, food type, and date/time. - I added new collections and data to the database. |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - I will keep working on the database. |
| What are the hurdles? | - None. |

Brian Sanchez

| What was done since the last scrum meeting? | - Completed the creation of the event collection in the database. - Implemented the event creation feature, allowing users to add new events. |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Establish relationships between events, users, and locations in the database. - Begin implementing event listing and search functionality. |
| What are the hurdles? | - Encountered data consistency issues while populating the database. |

Jose Rodolfo Espinoza Garcia

| What was done since the last scrum meeting? | - Kept working on the event creation - Studied resources |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Keep working on the event creation - Keep studying React JS |
| What are the hurdles? | - None |

Annie Nguyen

| What was done since the last scrum meeting? | - Got far with user story 11 - Studied resources and implemented the frontend |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Start looking at user story 18 - Finish up user story 11 |
| What are the hurdles? | - None |

Sebas Peña

| What was done since the last scrum meeting? | - Continued working on the password reset functionality - Continued reviewing backend resources and frameworks |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Start the dietary restriction filters - Continue studying the resources |
| What are the hurdles? | - None |