Sprint Planning Meeting Minutes:

Project: Free Food FIU

Attendees: Carlos Manuel Moya Ramirez, Brian Sanchez, Joswse Rodolfo Espinoza Garcia, Annie Nguyen, Sebas Peña

Start time: 4:15 PM

End time: 4:45 PM

After discussion, the velocity of the team was estimated to be…

The product owner chose the following user stories to be done during the next sprint.

| Stories | Description | Points |
| --- | --- | --- |
| User Story 11 | As a developer, I want to set up the project structure with the MERN stack. | 3 |
| User Story 12 | As a developer, I want to design the database schema to store user account information, including username, email, password, and user preferences. | 2 |
| User Story 13 | As a developer, I want to create a collection in the database to store event information, including event details, food type, location, date/time, and related images. | 1 |
| User Story 14 | As a developer, I want to establish a relationship between the user collection and the event collection, allowing users to register for events and maintain attendance history. | 1 |
| User Story 15 | As a developer, I want to set up database indexes to optimize search queries for event filtering based on location, food type, and date/time. | 1 |
| User Story 16 | As a developer, I want to establish relationships between different entities in the database, such as events, users, and locations.. | 1 |
| User Story 17 | As a developer, I want to populate the database with necessary data and dummy data. | 2 |
| User Story 18 | As a developer, I want to create the user registration functionality. | 3 |
| User Story 19 | As a developer, I want to design and create the user profile page. | 4 |
| User Story 20 | As a developer, I want to implement the dietary restrictions filtering feature for users. | 1 |
| User Story 21 | As a developer, I want to design and implement the password reset functionality. | 2 |

The team members indicated their willingness to work on the following user stories.

Carlos Manuel Moya Ramirez

| User Story 12 | As a developer, I want to design the database schema to store user account information, including username, email, password, and user preferences. | 2 |
| --- | --- | --- |
| User Story 13 | As a developer, I want to create a collection in the database to store event information, including event details, food type, location, date/time, and related images. | 1 |
| User Story 14 | As a developer, I want to establish a relationship between the user collection and the event collection, allowing users to register for events and maintain attendance history. | 1 |
| User Story 15 | As a developer, I want to set up database indexes to optimize search queries for event filtering based on location, food type, and date/time. | 1 |
| User Story 16 | As a developer, I want to establish relationships between different entities in the database, such as events, users, and locations.. | 1 |
| User Story 17 | As a developer, I want to populate the database with necessary data and dummy data. | 2 |

Total Story Points: 8 points

Brian Sanchez

| User Story 11 | As a developer, I want to set up the project structure with the MERN stack. | 3 |
| --- | --- | --- |
| User Story 12 | As a developer, I want to design the database schema to store user account information, including username, email, password, and user preferences. | 2 |
| User Story 13 | As a developer, I want to create a collection in the database to store event information, including event details, food type, location, date/time, and related images. | 1 |
| User Story 16 | As a developer, I want to establish relationships between different entities in the database, such as events, users, and locations.. | 1 |
| User Story 17 | As a developer, I want to populate the database with necessary data and dummy data. | 2 |

Total Story Points: 9 points

Jose Rodolfo Espinoza Garcia

| User Story 22 | As a developer, I want to create the event creation page for event creators. | 3 |
| --- | --- | --- |
| User Story 25 | As a developer, I want to create the event details page. | 2 |

Total Story points: 5 points

Annie Nguyen

| User Story 11 | As a developer, I want to set up the project structure with the MERN stack. | 3 |
| --- | --- | --- |
| User Story 18 | As a developer, I want to create the user registration functionality. | 3 |

Total Story Points: 6 points

Sebas Peña

| User Story 20 | As a developer, I want to implement the dietary restrictions filtering feature for users. | 1 |
| --- | --- | --- |
| User Story 21 | As a developer, I want to design and implement the password reset functionality. | 2 |
| User Story 23 | As a developer, I want to implement the availability status feature for food items at events. | 1 |
| User Story 24 | As a developer, I want to implement event editing and cancellation functionality for event creators. | 1 |

Total Story Points: 5 points