Sprint Retrospective Meeting Minutes

Project: Free Food FIU

Attendees: Carlos Manuel Moya Ramirez, Brian Sanchez, Jose Rodolfo Espinoza Garcia, Annie Nguyen, Sebas Peña

Start time: 3:45 PM

End time: 4:15 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - We were able to complete multiple of the work on time. However, some of the user stories have to be postponed due to the need of designing the website UI.

- Did we do a good job estimating the points (time required) for each user story?

  - The points assigned for each story were appropriate for the task.

- Did each team member work as scheduled?

  - Work has to be postponed for the next sprint.

What went right?

- The Database, initial framework, and designs were completed.

How to address the issues in the next sprint?

- How to improve the process?

  - We need to improve planning and efficiency since we may be behind schedule currently.

  - Whenever we have a feature in mind, it would be best to design it visually first using Figma before going in to code it. This is a practice we’d like to implement from now on in order to be more effective.

- How to improve the product?

  - No suggestions so far.